User Acceptance Testing (UAT)

| Date | 03-12-2025 |
| --- | --- |
| Name | Sriram.M |
| Project Name | DocSpot |
| Maximum Marks |  |

Project Name: DOCSPOT

Description:

DOCSPOT is a MERN-based doctor appointment booking web application that enables patients to find doctors, check availability, book appointments, and receive notifications.

Doctors can manage schedules, approve bookings, update availability, and view patient interactions.

Admins verify doctors and monitor system performance.

Project Version: v1.0.0

Testing Period: 27-12-2025 to 05-12-2025

Testing Scope:

- Testing includes all major modules:

- Patient & doctor registration

- Login and authentication

- Doctor search by specialization, location, name

- Advanced filters (experience, rating, fees)

- Doctor profile viewing

- Appointment booking

- Appointment confirmation

- Doctor availability management

- Reviews & ratings

- Admin doctor approval

- Appointment history

#### Requirements to be Tested:

- Secure authentication for patients and doctors

- Admin-level control for doctor verification

- Appointment booking workflow

- Search & filter functionality

- Doctor availability management

- Notification triggers

- Review submission flow

- Appointment status updates

- Role-based access control

### Testing Environment

  - URL:

  - https://localhost:5173

Testing Types:

  - Functional Testing

  - UI/UX Testing

  - Role-based Testing

Credentials for Testing:

  - Patient: user@test.com / password123

  - Doctor: doctor@test.com / doctor123

  - Admin: admin@test.com / admin123

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient Registration | 1. Open patient registration page 2. Enter required details 3. Submit form | Account created & redirect to login | Account created, redirected to dashboard | Pass |
| TC-002 | Patient Login | 1. Open login page 2. Enter valid credentials 3. Click login | Redirect to patient dashboard | Redirected to patient dashboard | Pass |
| TC-003 | Doctor Registration | 1. Fill doctor details including documents 2. Submit profile | Doctor added to “Pending Approval” queue | Doctor added to “Pending Approval” queue | Pass |
| TC-004 | Admin Approval | 1. Admin logs in 2. Opens pending doctors 3. Approves or rejects doctor | Approved doctor can now log in | Approved doctor can now log in | Pass |
| TC-005 | Book Appointment | 1.Select a doctor 2. Select an available slot 3. Confirm booking | Appointment confirmed & user notified | Appointment confirmed & user notified | Pass |
| TC-006 | Appointment History | Patient navigates to “My Appointments” | Past & upcoming appointments visible | Past & upcoming appointments visible | Pass |

Bug testing;

| BG-001 | Doctor updates slot Patient view not refreshed | 1. Login as user 2. Submit form | Medium | Open | Form should show validation |
| --- | --- | --- | --- | --- | --- |
| BG-002 | Footer is static | - Login as admin - User list | Low | Open | Footer should not hide the user list |

Sign-off:

Tester Name:  Yakshagaraj A G

Date: 03-12-2025

Signature:A. G. Yakshagaraj